BABA FARID PUBLIC SCHOOL

Kilianwali, Punjab | ICSE/ISC | PU170 | bfpsedu.in

BFPS ERP ECOSYSTEM

Master Execution Document for Anti-Gravity

FINAL_01 Version 3.1 | April 2026 | Compatible with Claude Opus 4.6 and Sonnet 4.6

This is the primary document. Anti-Gravity reads this first before any other file.

# SECTION 0: INSTRUCTIONS FOR THE AI SYSTEM (ANTI-GRAVITY)

You are Anti-Gravity. You are about to build the BFPS School ERP Ecosystem.

You are working for Baba Farid Public School in Kilianwali, Punjab.

The system owner is Rishik Kumar Chaurasiya, the IT Head and Master Admin.

Read every section of this document before writing a single line of code.

Also read every other file in the docs folder before starting.

After reading everything, confirm your understanding by summarizing:

- How many platforms are being built

- How many user roles exist

- What the API version prefix is

- What the Master Admin email is (hardcoded)

- What the blog automation webhook endpoint is

- What the deployment strategy is (free tiers)

Only after that confirmation, begin Task 1.1.1 from Section 12.

Quality standard: Write code as a senior engineer with 10 years of production experience.

No placeholder logic. No TODO comments. No shortcuts. Every feature fully implemented.

This system handles student data and payment transactions. It must not fail.

# SECTION 1: DEVOPS PIPELINE -- ZERO EXCEPTIONS

## 1.1 The Atomic Commit Rule

Every single file operation triggers an immediate Git sequence.

A file operation means creating a file, changing a file, or deleting a file.

The moment any file operation finishes, run these three commands:

git add [the specific file path -- nothing else]

git commit -m "type(scope): what changed in this specific file"

git push origin feature/[branch-name]

One file equals one commit equals one push. No exceptions. Never batch files together.

If 1000 files are created during this project, that produces 1000 commits.

On the Personal Laptop, push to both remotes after every file:

git push origin feature/[branch]    -- school account (bfps-school)

git push personal feature/[branch]  -- rishikkumar84a account

## 1.2 Full Pipeline for Every File

Step 1:  Create or change the file

Step 2:  git add [file] + git commit + git push to feature branch

Step 3:  Create Pull Request using GitHub MCP

Title: [TASK X.X.X] type(scope): short description

Base branch: main | Head branch: feature/[task-id]-[short-description]

Step 4:  Linter MCP runs on the PR automatically

JavaScript and TypeScript: ESLint with Airbnb config

CSS and Tailwind: Stylelint

Python: PyLint

Dart and Flutter: dart analyze

If errors are found: fix the file, push the fix, linter runs again

Keep fixing until lint passes with zero errors

Step 5:  Playwright MCP runs tests on the PR

Component tests for UI files

API integration tests via Supertest for backend files

End-to-end tests for critical flows where applicable

If tests fail: fix the file, push the fix, tests run again

Keep fixing until all tests pass

Step 6:  GitHub Copilot reviews the PR

Copilot checks for logic errors, security issues, best practices

If Copilot requests changes: apply them, push, restart from Step 4

Step 7:  Auto-merge when all conditions are met

Lint: pass | Tests: pass | Copilot: approved

Branch is deleted after merge

## 1.3 Branch Naming

feature/1-1-1-init-repo

feature/5-1-3-student-model

feature/10-1-attendance-api

fix/12-2-fee-balance-bug

hotfix/20-1-payment-webhook

## 1.4 Commit Message Format

Types: feat, fix, chore, docs, test, refactor, perf, security, db

Format: type(scope): short description under 72 characters

Examples:

feat(auth): add JWT refresh token rotation

fix(fees): correct partial payment balance calculation

security(api): add rate limiting to login endpoint

perf(db): add composite index on attendance date and class

db(schema): add unified leave request model

## 1.5 MCP Assignments

| MCP Tool | Handles | Does Not Handle |
| --- | --- | --- |
| GitHub MCP | All git operations: branch create, file write, commit, push, PR create, PR merge | Database, tests, linting |
| Database MCP | All Prisma operations: generate, migrate, seed, studio queries via Supabase | Git, tests, file creation |
| Playwright MCP | UI component tests, API integration tests, end-to-end critical flow tests | Git, linting, database |
| Linter MCP | ESLint, Stylelint, PyLint, dart analyze on every PR file | Git, tests, database |

## 1.6 Status Report Format

After every task, report in this exact format:

STATUS  : DONE

TASK    : X.X.X -- task name

FILE    : exact file path

BRANCH  : feature/branch-name

COMMIT  : commit hash

LINT    : PASS

TESTS   : PASS

COPILOT : APPROVED

PR      : MERGED

NEXT    : X.X.X+1 -- next task name

# SECTION 2: SYSTEM ARCHITECTURE

## 2.1 Four Platforms

| Platform | URL | Purpose |
| --- | --- | --- |
| ERP System | erp.bfpsedu.in | Full school management. Every module. Admin-controlled. |
| School Website | www.bfpsedu.in | Public site. Admissions, info, gallery, careers, blog, contact. |
| Website Admin Panel | admin.bfpsedu.in | Lets admin update every part of the website without code. |
| School Blog | blog.bfpsedu.in | Articles, events, SEO content. Auto-post webhook ready. |
| Mobile App | Android and iOS | Teacher, Admin, Student, Parent roles via Flutter. |

## 2.2 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14 App Router with TypeScript | Strict TypeScript. No 'any' types allowed. |
| Styling | Tailwind CSS with shadcn/ui components | BFPS brand colors in tailwind.config.ts |
| Backend | Node.js with Express.js | All routes prefixed /api/v1/ for versioning |
| ORM | Prisma | Strict schema. Migrations only via Database MCP. |
| Database | PostgreSQL on Supabase free tier | Migrate to paid when school approves budget |
| Cache | Redis on Upstash free tier | Session data, rate limiting, frequently-read CMS content |
| Authentication | NextAuth.js with JWT and bcrypt | Access token: 15 minutes. Refresh: 7 days. Token rotation on. |
| File Storage | Cloudinary free tier | Photos, PDFs, resumes, gallery, staff images |
| Email Sending | Nodemailer via Serverbyte SMTP | Sender: noreply@bfpsedu.in for all auto emails |
| Email Reading | imap-simple via Serverbyte IMAP | Reads leave@, careers@, info@ inboxes |
| WhatsApp | Twilio Programmable Messaging | Parent alerts, fee reminders, lead follow-ups |
| Payments | Razorpay | Fee collection. PCI-compliant. Webhook verified. |
| Mobile | Flutter with Dart | Null-safe Dart. One codebase for Android and iOS. |
| Push Notifications | Firebase Cloud Messaging | Real-time alerts to mobile app |
| Deployment (Frontend) | Vercel free tier | Auto-deploys on GitHub merge. Free SSL. Custom domains. |
| Deployment (Backend) | Railway free tier | Node.js API. 500 hours/month free. |
| Error Tracking | Sentry free tier | Captures all unhandled errors. Alerts via email. |
| Logging | Winston with Morgan | Structured JSON logs. Levels: error, warn, info, debug. |
| Testing (E2E) | Playwright | Runs on every PR via Playwright MCP. |
| Testing (Unit/API) | Jest with Supertest | Minimum 80 percent code coverage required. |
| Code Review | GitHub Copilot | Auto-reviewer on every PR. |
| Linting | ESLint Airbnb config, Prettier, Stylelint | Zero lint errors required before merge. |
| Version Control | GitHub private repository | Atomic commits. PR-only merges to main branch. |
| CI/CD | GitHub Actions free tier | Auto lint, test, build, deploy on every PR merge. |
| API Documentation | Swagger with OpenAPI 3.0 | Available at /api/v1/docs for Admin and IT roles. |
| Security | Helmet.js, express-rate-limit, CORS | OWASP Top 10 compliance is mandatory. |

## 2.3 System Communication

Website (www.bfpsedu.in)

Admission form   -> POST /api/v1/leads       -> ERP database + WhatsApp to parent

Contact form     -> POST /api/v1/contact     -> ERP database + auto-reply email

Career form      -> POST /api/v1/career-applications -> ERP database + Cloudinary

Gallery display  -> GET  /api/v1/gallery     -> Cloudinary CDN

Staff section    -> GET  /api/v1/staff?website=true -> ERP database

All CMS content  -> GET  /api/v1/cms/*       -> ERP database key-value store

ERP (erp.bfpsedu.in)

All school data lives here in PostgreSQL on Supabase

Email via Serverbyte SMTP (noreply@bfpsedu.in)

IMAP reads: leave@, careers@, info@ every 5-10 minutes via cron jobs

WhatsApp via Twilio

Payments via Razorpay

Push notifications via Firebase FCM

Mobile App

All data through /api/v1/* endpoints

Push notifications through Firebase FCM

In-app payments through Razorpay Flutter SDK

Blog (blog.bfpsedu.in)

Posts from ERP blog management module

Auto-publish webhook at POST /api/v1/blog/auto-publish (future connection)

## 2.4 Scalability Rules

These are mandatory. Every endpoint and every model must follow them.

DATABASE RULES:

All foreign key columns must have indexes

Composite indexes on: attendance (studentId+date), fees (studentId+academicYear)

All list endpoints must have pagination: default 50 records, max 200

No query without a LIMIT clause anywhere in the codebase

Prisma connection pool size: 10

CACHING RULES (Upstash Redis):

CMS content: cache for 10 minutes after first fetch

Class list and section list: cache for 60 minutes

Staff list for website: cache for 30 minutes

Fee structure per class: cache for 24 hours

Invalidate relevant cache when admin updates that data

RATE LIMITING:

Public endpoints (forms): 10 requests per minute per IP

Login endpoint: 5 attempts per 15 minutes per IP

Authenticated users: 200 requests per minute per user

File uploads: 20 per hour per user

Exports: 5 per minute per user

PAYMENT RULES:

Razorpay: always create order server-side, payment happens client-side

Verify webhook signature on every payment callback

Use idempotency keys on all order creation requests

Daily reconciliation job at 2am: cross-check Razorpay vs database

Failed payment retry with exponential backoff

# SECTION 3: SECURITY REQUIREMENTS

Security is not optional. Every item below is mandatory.

## 3.1 OWASP Top 10 Compliance

| Risk | What to Implement |
| --- | --- |
| Broken Access Control | RBAC middleware on every route. Role check server-side always. Never trust client role. |
| Cryptographic Failures | bcrypt with 12 rounds for passwords. AES-256 for Aadhaar and bank numbers. HTTPS everywhere. |
| Injection | Prisma ORM blocks SQL injection. Validate all inputs with Zod schemas. Sanitize HTML. |
| Insecure Design | API versioning at /api/v1/. Zod validation on all endpoints. Never expose password hash in responses. |
| Security Misconfiguration | Helmet.js on all routes. No stack traces in production. Env vars only in .env file. No secrets in code. |
| Vulnerable Components | npm audit on every PR via GitHub Actions. Fail build on critical CVEs. |
| Auth Failures | Rate limit on login. Lock after 5 failed attempts. JWT rotation. Secure httpOnly cookies. |
| Data Integrity | Verify Razorpay webhook signatures. Signed JWT tokens. Prisma schema constraints enforced. |
| Logging Failures | Winston structured logs. All auth events logged. All payment events logged. Sentry active. |
| SSRF | Whitelist allowed external domains. Never fetch user-provided URLs directly. |

## 3.2 Sensitive Data

Fields encrypted with AES-256 before storing in database:

Student.aadhaarNumber

Staff.aadhaarNumber

Staff.bankAccountNumber

Staff.panNumber

Encryption key stored ONLY in environment variable ENCRYPTION_KEY

Never log these fields. Never return them in full in API responses.

Display pattern: XXXX-XXXX-1234 for Aadhaar in any UI

## 3.3 Two-Factor Authentication

Mandatory for: MASTER_ADMIN, DIRECTOR, PRINCIPAL, ACCOUNTS, IT_DEPT

Optional for: VICE_PRINCIPAL, AC_COORDINATOR, HOSTEL_WARDEN, LIBRARIAN, TRANSPORT_MANAGER

Not required for: TEACHER, RECEPTION, MARKETING, TELECALLING, STUDENT, PARENT

Implementation: TOTP via Google Authenticator (RFC 6238)

Backup codes: generate 8 single-use backup codes on 2FA setup

# SECTION 4: MASTER ADMIN AND ROLE SYSTEM

## 4.1 Two-Tier Admin System

TIER 1 -- MASTER ADMIN (superadmin@bfpsedu.in)

This email is hardcoded in the database seed file

It cannot be deleted, demoted, or changed from inside the ERP

To change it, a developer must edit seed.js and redeploy

This account does not appear in the user list for any other role

Exclusive capabilities (only this role):

Assign or change roles for any user

Edit permission sets for any role in Settings > Role Management

Create or delete Admin accounts

Access Settings > System Configuration

Override any approval in any module at any stage

TIER 2 -- ADMIN (created by Master Admin)

Multiple Admin accounts can exist

Cannot access Settings > Role Management

Cannot assign roles to users

Cannot create or delete other Admin accounts

Cannot see the superadmin account anywhere in the system

Has full access to all operational modules

## 4.2 Role Permissions

Legend: FULL means full access. VIEW means view only. OWN means own records only. NONE means no access.

These are system defaults. Master Admin can edit any role's permissions from Settings.

| Feature | Mstr | Admin | Dir | Prin | VP | AC | Tchr | IT | Accts | Recep | Mktg | Telecall | Trans | Hostel | Lib | Stu/Par |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| System Config | FULL | NONE | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Role Management | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| User Accounts | FULL | FULL | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Students View | FULL | FULL | FULL | FULL | FULL | FULL | FULL | VIEW | VIEW | VIEW | NONE | NONE | NONE | NONE | VIEW | OWN |
| Students Edit | FULL | FULL | VIEW | FULL | FULL | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE |
| Attendance Mark | FULL | FULL | NONE | NONE | NONE | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Attendance View | FULL | FULL | FULL | FULL | FULL | FULL | VIEW | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | OWN |
| Fee Config | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Fee Collection | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE |
| Fee Reports | FULL | FULL | FULL | FULL | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Exam Schedule | FULL | FULL | NONE | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Marks Entry | FULL | FULL | NONE | NONE | NONE | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Report Card | FULL | FULL | FULL | FULL | FULL | FULL | VIEW | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | OWN |
| Staff Records | FULL | FULL | FULL | FULL | FULL | VIEW | OWN | FULL | VIEW | NONE | NONE | NONE | NONE | OWN | OWN | NONE |
| Leave L1 Approve | FULL | FULL | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Leave L2 Approve | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Timetable | FULL | FULL | NONE | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Lead CRM View | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | FULL | FULL | FULL | NONE | NONE | NONE | NONE |
| Lead CRM Edit | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | FULL | FULL | FULL | NONE | NONE | NONE | NONE |
| Notifications All | FULL | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Website CMS | FULL | FULL | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE |
| Transport Module | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE |
| Hostel Module | FULL | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE |
| Library Module | FULL | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE | FULL | NONE |
| Import/Export | FULL | FULL | FULL | FULL | VIEW | VIEW | VIEW | FULL | FULL | VIEW | NONE | NONE | NONE | NONE | NONE | NONE |
| Audit Logs | FULL | FULL | FULL | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| Analytics | FULL | FULL | FULL | FULL | VIEW | VIEW | VIEW | VIEW | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE |
| System Health | FULL | NONE | NONE | NONE | NONE | NONE | NONE | FULL | NONE | NONE | NONE | NONE | NONE | NONE | NONE | NONE |

# SECTION 5: ERP MODULES

| Module | API Prefix | Key Features |
| --- | --- | --- |
| Authentication | auth | 15+ roles, JWT, 2FA TOTP, session tracking, refresh token rotation |
| Student Management | students | Full profiles, photo, bulk import CSV/XLSX/TXT/DOCX, ID card PDF, academic journey tracker |
| Attendance | attendance | Period-wise marking, WhatsApp on absent, monthly reports, 75% threshold alerts, biometric-ready |
| Fee Management | fees | Fee structure, Razorpay, concessions, receipts PDF, defaulter list, bulk WhatsApp, daily reconciliation |
| Examination | exams | Schedule, marks entry, ICSE grading, report cards PDF, rank lists, board exam tracking |
| Staff Management | staff | Profiles, subject mapping, salary fields, appraisal, website toggle, offboarding flow |
| Leave Management | leaves | Email plus app channels, duplicate merge, Principal then Director approval, auto-notify (see FINAL_02) |
| Timetable | timetable | Auto-generation, conflict detection, substitution management on leave approval, PDF export |
| Lead CRM | leads | Kanban pipeline, source tracking, telecalling dashboard, WhatsApp auto-message, conversion analytics |
| Notifications | notifications | WhatsApp, Email, SMS, Push notification. Broadcast, class-specific, role-specific. EN and HI templates. |
| Library | library | Book catalog, issue and return, overdue fines auto-linked to fee module, availability search |
| Transport | transport | Routes, stops, vehicles, drivers, student-route mapping, GPS-ready endpoints, transport fees |
| Hostel | hostel | Room allocation, warden assignment, hostel attendance, hostel fees, check-in/check-out tracking |
| Homework | homework | Teacher posts with attachments, student views and submits, marks and feedback from teacher |
| Blog CMS | blog-posts | Rich text editor, categories, tags, SEO meta, auto-publish webhook ready for external automation |
| Website CMS | cms | All website content: sliders, about, programs, gallery, testimonials, stats, announcements |
| Gallery | gallery | Event folders, Cloudinary upload, category display, website sync, lightbox support |
| Career Applications | career-applications | Job postings, form plus email channels with dedup (see FINAL_03), resume Cloudinary, status tracking |
| Contact Enquiries | contact | Form plus email channels with dedup (see FINAL_03), admin reply, resolution tracking |
| Analytics | analytics | Attendance trends, fee collection charts, lead funnel, exam performance dashboards |
| Custom Reports | reports | Build any report: select fields, filters, date range, group by, export PDF/XLSX/CSV/DOCX, schedule |
| Student Journey | students/:id/journey | Full timeline: admission to current, attendance by year, exam progress, fee history, awards |
| Fee Concessions | fees/concessions | Sibling discount, merit, staff ward, need-based. Approval required. Report exportable. |
| Academic Year | academic-year | Year creation, student promotion workflow, alumni conversion for Class 12 graduates |
| Visitor Management | visitors | Reception logs visitor, notifies staff, generates visitor pass PDF |
| Substitution | timetable/substitutions | Auto-triggered on leave approval: suggests available teachers, notifies substitute and students |
| Audit Logs | audit | Every action logged: user, action, table, old value, new value, IP, timestamp |
| Payment Reconciliation | payments/reconcile | Daily at 2am: cross-check Razorpay records vs database. Alert on any discrepancy. |
| System Health | health | Pings: database, Redis, SMTP, Cloudinary, Razorpay, Firebase. Returns status of all services. |
| AI Chatbot | chatbot | FAQ management for website chatbot and WhatsApp bot. Admin configures questions and answers. |
| PWA Config | -- | Service worker, manifest, offline shell. ERP installable as app on phone. |
| Multi-Language | -- | All parent-facing WhatsApp and SMS in English and Hindi based on parent language preference. |

# SECTION 6: IMPORT AND EXPORT RULES

Import: the system accepts these file formats for all data imports:

CSV -- comma-separated values

XLSX -- Microsoft Excel (modern format)

XLS -- Microsoft Excel (legacy format)

DOCX -- Microsoft Word (for text content such as notices and blog posts)

TXT -- plain text files

PDF -- for document uploads such as resumes, certificates, transfer certificates

Export: every data table and report must be exportable in these formats:

PDF -- official documents: report cards, fee receipts, ID cards, attendance reports

DOCX -- editable documents: notices, letters, staff reports

XLSX -- data tables: student lists, fee reports, attendance sheets, mark sheets

CSV -- raw data compatible with any third-party system

Export must work on: student list, attendance reports, fee reports, exam results, staff directory, lead reports, timetable.

# SECTION 7: WEBSITE SPECIFICATION

## 7.1 Dummy-First Build Approach

Build the complete structure with placeholder content first.

Every text field on the website pulls from the ERP CMS database.

When school provides real content, admin updates it via admin.bfpsedu.in.

No hardcoded content anywhere. Every word is CMS-driven.

## 7.2 Website Pages

| Page | URL | Key Sections |
| --- | --- | --- |
| Home | / | Hero slider, About preview, Why Choose BFPS, Programs, Stats, Testimonials, Gallery preview, Blog preview, Admission CTA, Social media links, Footer |
| About | /about | Full About, Vision, Mission, Core Values, School history, Management message |
| Academics | /academics | Tabs: Primary, Middle, Secondary, Senior Secondary. Streams for 11-12. |
| Programs | /programs | Robotics, German, NEET and JEE, Sports, Computer Lab, Music and Art |
| Faculty | /faculty | All staff with website toggle on. Photo, name, designation, bio. |
| Facilities | /facilities | Computer Lab, Robotics Lab, Library, Sports, Hostel, Transport, Science Lab |
| Admissions | /admissions | Process steps, eligibility, fee overview, online enquiry form |
| Gallery | /gallery | Event category filter, photo grid, lightbox |
| Blog | /blog | Post list, category filter, search, pagination |
| Blog Post | /blog/[slug] | Full post, SEO tags, share buttons, related posts |
| Careers | /careers | Active job listings, application form with resume upload |
| Contact | /contact | Google Maps embed, address, phone, contact form |
| Privacy Policy | /privacy | DPDP Act 2023 compliance, data usage policy |
| Terms | /terms | Website usage terms |

## 7.3 Form Data Flow (No Data Gets Lost)

| Form | Endpoint | Stored In | Auto Actions on Submit |
| --- | --- | --- | --- |
| Admission Enquiry | /api/v1/leads | leads table | WhatsApp to parent, email confirmation to parent, push to Admin mobile, lead appears in ERP CRM |
| Contact Form | /api/v1/contact | contact_enquiries table | Auto-reply email to sender, alert to admin@bfpsedu.in, dedup check runs |
| Career Application | /api/v1/career-applications | career_applications table | Resume to Cloudinary, auto-reply to applicant, alert to careers@bfpsedu.in, dedup check runs |
| Blog Newsletter | newsletter endpoint | newsletter_emails table | Welcome email to subscriber |

## 7.4 Blog Automation Hook

The blog has an auto-publish endpoint ready from day one.

When the external automation tool is connected later, it posts to this endpoint:

POST /api/v1/blog/auto-publish

Authentication: X-Blog-Automation-Key header (API key, not JWT)

Rate limit: 10 posts per hour per API key

Body fields: title, content, category, tags, excerpt, featuredImage, seoTitle, seoDescription, autoPostSource

On success: post is created and published immediately on blog.bfpsedu.in

On auth failure: 401 returned, post not created

# SECTION 8: EMAIL CONFIGURATION

Only these emails are hardcoded in the system. All others are added by Master Admin later.

| Email | Status | System Role |
| --- | --- | --- |
| superadmin@bfpsedu.in | Hardcoded in seed | Master Admin ERP login. Cannot be changed from inside ERP. |
| noreply@bfpsedu.in | Hardcoded in config | Sends all automated emails. SMTP only. |
| leave@bfpsedu.in | Hardcoded in config | Teachers send leave requests here. IMAP read every 5 minutes. |
| careers@bfpsedu.in | Hardcoded in config | Career application emails. IMAP read every 10 minutes. |
| info@bfpsedu.in | Hardcoded in config | General contact emails. IMAP read every 10 minutes. |
| admin@bfpsedu.in | Hardcoded in config | System sends admin alerts here. Not IMAP. |
| system@bfpsedu.in | Hardcoded in config | CI/CD alerts, Sentry errors, deployment reports. |
| All other emails | Not set yet | Added by Master Admin in ERP Settings after staff is hired. |

## 8.1 IMAP Cron Schedule

| Inbox | Cron Schedule | Service File |
| --- | --- | --- |
| leave@bfpsedu.in | Every 5 minutes: */5 * * * * | leave.email.cron.js |
| careers@bfpsedu.in | Every 10 minutes: */10 * * * * | career.email.cron.js |
| info@bfpsedu.in | Every 10 minutes: */10 * * * * | contact.email.cron.js |

# SECTION 9: MISSING FEATURES ADDED BY CTO REVIEW

These features were identified as critical for a complete school ERP and added by CTO-level review.

## 9.1 Student Disciplinary Records

Track: warnings, suspensions, conduct notes per student

Who can add: Principal, VP, Class Teacher

Visibility: Staff only, never shown to parents through app

Used in: Academic Journey report, student profile

## 9.2 Parent-Teacher Meeting Scheduler

Admin creates PTM event with date, time slots

Parents book a slot through mobile app (first-come basis)

Teacher sees scheduled appointments

Auto-reminder WhatsApp 24 hours before appointment

PTM attendance marked after meeting

## 9.3 Online Circular and Notice Board

Admin or Principal creates circulars with PDF attachment

Target: all students, specific class, specific role

Circular appears in mobile app notification and ERP dashboard

Read receipt tracking: who opened the circular

Export: list of students who have and have not read

## 9.4 Staff Daily Diary and Lesson Plan

Teacher submits lesson plan for the week (what topic, which chapter)

Academic Coordinator reviews and approves lesson plans

Daily diary: teacher records what was actually taught vs planned

Report: lesson plan compliance report for each teacher

## 9.5 Online Admission Form (Full, Not Just Enquiry)

Parents fill a complete admission application form online

Fields: all student and family details, document uploads

Admission fee payment via Razorpay on form submission

Application tracked in Lead CRM with status: Form Submitted

Admin reviews and accepts/rejects from ERP

On acceptance: student profile auto-created from form data

## 9.6 Certificate Generation

Types: Bonafide Certificate, Transfer Certificate, Character Certificate, Study Certificate

Admin fills template and generates PDF with school letterhead and principal signature field

Certificate number auto-generated and tracked

Parent can request via mobile app, admin generates and sends via email

## 9.7 Exam Seating Arrangement

Admin sets: number of rooms, seats per room, exam date

System auto-allocates students to seats with roll number and room

Generates seating chart PDF per room

Hall ticket generation: student name, roll no, room, seat, exam schedule

## 9.8 Co-curricular Activity Tracking

Log activities: debate, sports, arts, science fair, quiz, robotics competition

Assign students to activities with role (participant, leader, coordinator)

Track achievements and awards per activity

Shows in student profile and academic journey report

## 9.9 Vehicle Tracking Integration (GPS Ready)

Transport module has GPS-ready endpoints from day one

When GPS device is installed on school vehicle, connect via: POST /api/v1/transport/location

Real-time location stored and served to parent mobile app

Geofence alert: notify parents when bus is 5 minutes from their stop

## 9.10 Canteen and Mess Management (for Hostel)

Weekly menu management by warden

Daily meal count for mess planning

Students mark meal preference through app (hostel students only)

Monthly mess bill generated and linked to hostel fee module

## 9.11 Teacher Payroll Module

Monthly salary calculation based on: basic salary, HRA, DA, deductions

PF and ESI deduction tracking

Pay slip generation as PDF

Bank transfer instruction export (Excel with IFSC, account, amount)

Annual Form 16 data export for income tax filing

## 9.12 School Event Management

Create events: Sports Meet, Annual Day, Science Fair, Parent Day, Independence Day

Assign organizers and roles to staff

Budget allocation and expense tracking per event

Student participation tracking

Post-event photo gallery linked directly to website gallery

## 9.13 Inventory and Asset Management

Track school assets: computers, projectors, furniture, lab equipment

Purchase records with date, amount, vendor

Maintenance request: staff raises request, IT or admin assigns

Disposal records for deprecated assets

Asset report: total value, working/non-working count per category

## 9.14 Daily School Report (Auto-Generated)

Every day at 6pm: system generates a daily summary and emails to admin@bfpsedu.in

Contents: today's attendance percentage, fee collected, new leads, leaves approved

Absent staff list with substitution details

Pending approvals count: leaves, fee concessions, career applications

# SECTION 10: GRANULAR TASK LIST

Sequential execution. One task at a time. Full pipeline on every file.

Every task marked PUSH means: git add + git commit + git push + create PR + lint + tests + Copilot review + merge.

## PHASE 0: REPOSITORY AND ENVIRONMENT

1.1    Create private repo 'bfps-erp-ecosystem' under school GitHub account

1.1.1  Set visibility: Private | Initialize README.md | PUSH

1.1.2  Add .gitignore for Node.js, Next.js, Flutter | PUSH

1.1.3  Set branch protection: require PR before any merge to main | PUSH

1.1.4  Enable GitHub Copilot review on the repository | PUSH

1.2    Configure GitHub MCP, Database MCP, Playwright MCP, Linter MCP

1.2.1  Verify each MCP can perform its assigned tasks | PUSH

2.1    Create /docs folder in repository root | PUSH

2.2    Upload all FINAL_0x documents to /docs folder | PUSH

2.3    Create local folder: BabaFaridPublicSchool/Gallery Photo/logo/ (keep locally, not in repo)

## PHASE 1: BACKEND FOUNDATION

3.1    Create /backend directory | PUSH

3.2    Create /backend/package.json with all dependencies | PUSH

3.3    Create /backend/.env.example with all variable names from Section 5 of REF_03 | PUSH

3.4    Create /backend/src/app.js with Helmet, CORS, Morgan, rate limiter, Sentry | PUSH

3.5    Create /backend/src/server.js | PUSH

3.6    Create directories: routes, controllers, middleware, utils, services, cron, __tests__ | PUSH each

4.1    Create /backend/prisma/schema.prisma | PUSH

4.2    Add User model and Role enum | PUSH

4.3    Add Student model | PUSH

4.4    Add Staff model | PUSH

4.5    Add Class and Subject models | PUSH

4.6    Add Attendance model | PUSH

4.7    Add FeeStructure and FeePayment models | PUSH

4.8    Add PaymentOrder model | PUSH

4.9    Add Exam and ExamResult models | PUSH

4.10   Add LeaveRequest model with all enums (see FINAL_02) | PUSH

4.11   Add Lead model | PUSH

4.12   Add CareerApplication and JobPosting models (see FINAL_03) | PUSH

4.13   Add ContactEnquiry model (see FINAL_03) | PUSH

4.14   Add Notification and SMSTemplate models | PUSH

4.15   Add Timetable model | PUSH

4.16   Add Homework and HomeworkSubmission models | PUSH

4.17   Add Library models: Book, BookIssue | PUSH

4.18   Add Transport models: TransportRoute, StudentTransport | PUSH

4.19   Add Hostel models: HostelRoom, HostelAllocation | PUSH

4.20   Add Blog, Gallery, CMS, Career, Contact, Visitor, System models | PUSH

4.21   Add Disciplinary, PTM, Circular, LessonPlan, Certificate, Asset models | PUSH

4.22   Add all database indexes listed in FINAL_04 | PUSH

4.23   Run: npx prisma migrate dev --name init_complete | PUSH

4.24   Create seed.js with admin user, class data, default CMS content | PUSH

4.25   Run seed and verify all tables in Supabase dashboard | PUSH

5.1    Create jwt.utils.js | PUSH

5.2    Create encryption.utils.js (AES-256 for Aadhaar and bank fields) | PUSH

5.3    Create email.utils.js (Nodemailer via Serverbyte SMTP) | PUSH

5.4    Create whatsapp.service.js (Twilio) | PUSH

5.5    Create redis.service.js (Upstash) | PUSH

5.6    Create audit.service.js (log every action) | PUSH

5.7    Create auth.middleware.js (JWT verification + RBAC) | PUSH

5.8    Create ratelimit.middleware.js | PUSH

5.9    Create upload.middleware.js (Multer + Cloudinary + MIME type validation) | PUSH

5.10   Create validate.middleware.js (Zod schema validation) | PUSH

5.11   Create sanitize.middleware.js (XSS prevention) | PUSH

5.12   Create auth.controller.js (login, logout, forgot, reset, refresh, 2FA) | PUSH

5.13   Create auth.routes.js | PUSH

5.14   Create auth.test.js with all auth test cases | PUSH

## PHASE 2: BACKEND MODULES (one PUSH per file for each module)

6.   Student module: controller, bulk import service, ID card PDF service, routes, tests

7.   Attendance module: controller, WhatsApp trigger service, cron, routes, tests

8.   Fee module: controller, Razorpay service, receipt PDF service, reconciliation cron, routes, tests

9.   Exam module: controller, report card PDF service, ICSE grading logic, routes, tests

10.  Staff module: controller, routes, tests

11.  Leave module: IMAP service, dedup service, notification service, cron, controller, routes, tests (see FINAL_02)

12.  Timetable module: controller, substitution service, routes, tests

13.  Lead CRM module: controller, WhatsApp service, routes, tests

14.  Career module: IMAP service, dedup service, controller, routes, tests (see FINAL_03)

15.  Contact module: IMAP service, dedup service, controller, routes, tests (see FINAL_03)

16.  Notification module: WhatsApp+Email+SMS+Push controller, multi-language templates, routes

17.  Blog module: controller, auto-publish webhook endpoint, routes

18.  CMS module: all content controllers for slides, highlights, programs, facilities, testimonials, stats, gallery

19.  Export/Import module: toCSV, toXLSX, toPDF, toDOCX services, controller, routes

20.  Analytics module: dashboard KPIs, attendance trends, fee charts, lead funnel, exam performance

21.  Custom report builder: field selector, filter engine, export in 4 formats, scheduled delivery

22.  Fee concessions: concession types, approval workflow, controller, routes

23.  Academic year management: year creation, student promotion, alumni conversion

24.  Certificate generation: bonafide, TC, character, study certificate PDF

25.  Visitor management: log, notify staff, visitor pass PDF, controller, routes

26.  Payroll module: salary calc, pay slip PDF, bank export, Form 16 data

27.  PTM scheduler: slot management, booking, reminder WhatsApp, attendance marking

28.  Disciplinary records: controller, routes

29.  Co-curricular tracking: activity CRUD, student assignment, achievement tracking

30.  Exam seating and hall ticket: room allocation, seating chart PDF, hall ticket PDF

31.  Inventory: asset CRUD, maintenance request, disposal, asset report

32.  Event management: event CRUD, organizer assignment, budget tracking, gallery link

33.  Daily school report cron: auto-generate and email summary at 6pm every day

34.  Lesson plan and daily diary: teacher submission, coordinator review

35.  Redis caching layer: add caching to CMS endpoints and class list endpoints

36.  Database backup cron: daily at 1am, upload to Cloudinary private folder

37.  System health endpoint: ping all 6 services, return status

38.  Sentry integration: add to app.js error handler

39.  Swagger documentation: add JSDoc to all routes, serve at /api/v1/docs

## PHASE 3: ERP FRONTEND (one PUSH per file)

40.  Initialize /frontend with Next.js 14, TypeScript, Tailwind, all dependencies

41.  Configure Tailwind with BFPS brand colors and Inter/Poppins fonts

42.  Setup: Axios client with interceptors, Auth context, React Query, Sentry

43.  Build Sidebar (role-based menu), Navbar (profile, bell, dark mode), ERP Layout

44.  Admin Dashboard: KPI cards, attendance chart, fee chart, activity feed, quick actions

45-55. All ERP module pages: Students, Attendance, Fees, Exams, Staff, Leaves, Timetable, CRM, Notifications, Library, Transport

56-65. Hostel, Homework, Blog, Website CMS, Gallery, Careers, Contact, Analytics, Custom Reports, Visitor

66-75. Payroll, PTM, Disciplinary, Certificates, Co-curricular, Seating, Inventory, Events, Academic Year, Lesson Plans

76.  Settings: Role Management (Master Admin only), User Management, System Configuration

77.  Health Monitor page (Master Admin and IT only)

78.  PWA: service worker, manifest, offline shell

## PHASE 4: SCHOOL WEBSITE (one PUSH per file)

79.  Initialize /website with Next.js 14, TypeScript, Tailwind, Framer Motion

80-95. Build all sections: Navbar, Hero, About, Vision/Mission, WhyChoose, Academics, Programs, Faculty, Facilities, Testimonials, Gallery, AdmissionCTA, BlogPreview, Statistics, Social, Footer

96-105. Build all pages: Home, About, Academics, Programs, Faculty, Facilities, Admissions, Gallery, Blog, BlogPost, Careers, Contact, Privacy, Terms

106. Build popup and announcement system

107. Website SEO: OpenGraph, Twitter cards, sitemap.xml, robots.txt

## PHASE 5: MOBILE APP (one PUSH per file)

108. Initialize /mobile Flutter project with Firebase, Dio, Razorpay SDK, Sentry

109. Login screen, forgot password screen, 2FA screen

110-115. Parent role screens: Dashboard, Attendance calendar, Fee ledger and Pay, Results, Homework, Notices

116-120. Teacher role screens: Dashboard, Quick attendance, Homework post, Marks entry, My Leave

121-125. Admin role screens: Dashboard, Leads, Approvals, Broadcast, Fee summary

126-130. Principal, Director, Transport, Hostel, Librarian role screens

131. Notification center, Profile, Settings, Logout

## PHASE 6: BLOG

132. Initialize /blog with Next.js, SEO defaults, sitemap, RSS feed

133. Build blog layout, post listing, individual post, categories, newsletter form

## PHASE 7: DEPLOYMENT

134. GitHub Actions CI/CD: lint, test, build on PR. Deploy on merge.

135. Connect all four Vercel projects to their domains

136. Deploy backend to Railway. Set environment variables in Railway dashboard.

137. Run full E2E test suite against production URLs

138. Verify health endpoint returns all green

139. FINAL COMMIT: 'release: v1.0.0 BFPS ERP Ecosystem production launch'

# SECTION 11: EXECUTION PROMPTS

## PROMPT A -- Work Laptop (paste this into Anti-Gravity to begin)

You are Anti-Gravity. You are building the BFPS School ERP Ecosystem.

COMMIT RULE: After every single file operation:

git add [specific file only]

git commit -m "type(scope): description"

git push origin feature/[branch]

Create PR -> Linter MCP -> Playwright MCP -> Copilot review -> auto-merge

One file = one commit = one push = one PR. No batching ever.

MCP RULES:

GitHub MCP: all git operations

Database MCP: all Prisma and Supabase operations

Playwright MCP: all testing

Linter MCP: ESLint, Stylelint, PyLint, dart analyze on every PR

STEP 1 -- Read all documents in the docs folder in this order:

FINAL_01_Master_Execution_Doc.docx  <- this document, already read

FINAL_02_Leave_Management.docx

FINAL_03_Career_Contact_Dedup.docx

FINAL_04_ERD_Enhanced.docx

FINAL_05_API_Contracts_Enhanced.docx

FINAL_06_UI_Wireframes_Enhanced.docx

FINAL_07_Social_Media_Handles.docx

FINAL_08_School_Pamphlet.pdf

FINAL_09_Ultimate_Master_Doc.docx

STEP 2 -- Confirm understanding with this summary:

Platforms being built: [answer]

User roles: [answer]

API prefix: [answer]

Master Admin email (hardcoded): [answer]

Deployment: [answer]

STEP 3 -- Begin Task 1.1 from Section 10.

Report after every task:

STATUS: DONE | FILE: [path] | LINT: PASS | TESTS: PASS | PR: MERGED | NEXT: [task]

Do not stop unless there is a hard error you cannot resolve. Begin now.

## PERSONAL LAPTOP -- Step 1 (run in Windows CMD first)

git config --global user.name "rishikkumar84a"

git config --global user.email "[email linked to your rishikkumar84a GitHub]"

cd C:\Users\YourName\Documents

git clone https://github.com/bfps-school/bfps-erp-ecosystem.git

cd bfps-erp-ecosystem

git remote add personal https://github.com/rishikkumar84a/bfps-erp-ecosystem.git

git push personal main

## PERSONAL LAPTOP -- Step 2 (paste into Anti-Gravity)

You are Anti-Gravity. Resuming BFPS ERP development on a new machine.

COMMIT RULE: After every single file operation:

git add [specific file only]

git commit -m "type(scope): description"

git push origin feature/[branch]

git push personal feature/[branch]  <- also push to rishikkumar84a

Create PR -> Linter MCP -> Playwright MCP -> Copilot review -> auto-merge

One file = one commit = two pushes = one PR. No batching ever.

MCP RULES: Same as Work Laptop. GitHub MCP, Database MCP, Playwright MCP, Linter MCP.

RESUME STEPS:

Step 1: Read all documents in the docs folder. Start with FINAL_01.

Step 2: Run: git log --oneline -15

Step 3: Find the last completed task number from the commit messages.

Step 4: Open Section 10 in FINAL_01 and find the next task after the last one.

Announce before starting:

RESUMING | Last task: [X.X] -- [name] | Starting: [X.X+1] -- [name]

Both remotes active (origin and personal) | Begin

Do not recreate anything that already exists. Continue forward only.

END OF DOCUMENT

FINAL_01 Master Execution Document v3.1 | April 2026 | erp.bfpsedu.in